Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Objectives	1

Report Information	2

1.1 Task Status	2

1.2 Plan for Next Week	2

1.3 Issues and Risks	3

1.4 Meeting Minutes	3

1.5 Metrics	4

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Report Information

| Item | Value |
| --- | --- |
| Team | T011 |
| Week | Week 3 |
| Date of meeting | Wednesday, 13:00 – 15/10 |
| Current phase / PA | Initiation & Planning – PA1 |
| Prepared by | Đỗ Vĩnh Kỳ – Team Lead / PM |
| Overall status | Green (on track) – PA1 documentation completed; final submission and one GitHub invitation pending |

## Task Status

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| 1.1.1 – Vision & Scope (PA1 Section 2) | Huỳnh Thái Hòa | End W3 | Done | 100% | Completed problem statement, product positioning, stakeholders, MoSCoW features and project scope. |
| 1.1.2 – Proposed Solution (PA1 Section 3) | Nguyễn Anh Tá | End W3 | Done | 100% | Completed preliminary architecture, technology stack and operating environment. |
| 1.1.3 – Project Plan & Management (PA1 Sections 1, 4–7) | Đỗ Vĩnh Kỳ | End W3 | Done | 100% | Completed contribution assessment, WBS, effort estimation, Gantt schedule, roles, risk management, tools documentation and AI usage log. |
| PA1 final review and submission – Issue #7 | Đỗ Vĩnh Kỳ | End W3 | In progress | To confirm | Final review, GitHub commit and Moodle submission require confirmation. |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| 2.1.1 – Define and classify Functional Requirements | Huỳnh Thái Hòa | End W4 |
| 2.1.2 – Define Non-functional Requirements and Domain Rules | Huỳnh Thái Hòa | End W4 |
| 2.1.3 – Start Use Case Model and Use Case Specifications | Huỳnh Thái Hòa | End W5 |
| PA2 – Prepare initial wireframes and prototype | Nguyễn Anh Tá | End W4 |
| PA2 – Review requirements for technical feasibility | Nguyễn Gia | End W4 |
| PA2 – Review testability and acceptance criteria | Trần Thiên Phú | End W4 |
| 2.1.4 – Prepare requirements review and traceability structure | Đỗ Vĩnh Kỳ | End W5 |

## Issues and Risks

None worth mentioning.

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Đỗ Vĩnh Kỳ | Yes | Completed PA1 Sections 1 and 4–7, including project planning, schedule, risk management and documentation. | Finalize PA1 submission, follow up on GitHub invitation and coordinate PA2. | One pending GitHub invitation; final submission to verify. |
| Huỳnh Thái Hòa | Yes | Completed PA1 Section 2 – Vision, stakeholders and scope. | Develop Functional Requirements, Non-functional Requirements and Use Case Model for PA2. | None reported. |
| Nguyễn Anh Tá | Yes | Completed PA1 Section 3 – Preliminary Architecture and Proposed Solution. | Prepare PA2 wireframes and prototype; support requirement clarification. | None reported. |
| Nguyễn Gia | Yes | No assigned PA1 work package. | Support PA2 technical feasibility review and clarify backend/database constraints. | None reported. |
| Trần Thiên Phú | No | No assigned PA1 work package. | Review testability and acceptance criteria for PA2 requirements. | None reported. |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 3 (PA1 WBS work packages, assumed complete) | 3 confirmed by PA1 work-package accounting; other tasks not counted |
| Commits | 11 | 11 repository commits visible |
| Pull requests merged / reviewed | 4 | 3 PR merged |
| Open defects (PA5) | N/A | N/A – Implementation/testing phase not started |